SWANFORD ACADEMY
MASTER PROJECT SPECIFICATION

Single Source of Truth • V1 Scope • Architecture • Database • Security • Development • Testing

# 1. Document Purpose

This is the master specification for Swanford Academy. Antigravity must read it completely before implementation. It is the primary project reference unless a later, explicit approved instruction changes a requirement.

Build in controlled stages; do not build the entire system from one prompt.

Before major changes, inspect dependencies and explain affected areas.

Do not silently change architecture, database relationships, security, finance logic or scope.

Production must never depend on fake data or browser-only/in-memory persistence.

Prefer archive/deactivation over destructive deletion of important historical records.

# 2. School & Client Profile

Swanford Academy — Nursery, Primary and Tahfeez School.

Address: PLOT 212, DR NUHU MUHAMMADU SANUSI WAY, DUTSE, JIGAWA STATE.

Contact: Muhammad Kanti, Proprietor. Language: English. Curriculum: Nigerian curriculum.

Vision: leading institution recognized for excellence in education, character and discipline, producing capable and responsible individuals.

Mission: develop educated, disciplined, well-mannered and responsible individuals with knowledge, character and skills.

Core values: Excellence, Integrity, Discipline, Respect, Responsibility, Good Character, Wisdom, Leadership.

Motto: Illuminating the Path to Success.

Developer/company branding: ELMUAZ Technologies uses blue and orange. Keep school branding configurable separately.

# 3. V1 Scope

Public school website.

Public online admission/application.

Admission/application fee handling.

Admin application review and approval.

Parent account creation/activation after required verification.

Parent portal with one account supporting multiple children.

Super Admin, Admin, Accountant, Teacher and Parent portals.

Student, teacher, parent and class/programme records.

Attendance.

Assessments/performance and generated result/report PDF.

Announcements/messages/reminders.

Fee structures, invoices, full/partial payments, receipts and outstanding balances.

Expense recording and finance reports.

Paystack integration through a gateway abstraction.

Email/WhatsApp/SMS notification architecture.

Audit logging and configurable school operations.

# 4. Explicit V1 Exclusions

No student portal.

No transport fees/module.

No admission document uploads.

No timetable module.

Tahfeez is a programme, not a separate management module.

No unrelated features without explicit scope approval.

# 5. Programmes, Classes & Academic Periods

Creche

Pre-Scholars

Pre-Nursery

Nursery 1

Nursery 2

Primary 1

Primary 2

Primary 3

Primary 4

Primary 5

Primary 6

Tahfeez — standalone programme

Terms: First, Second, Third. Academic sessions must be separate records so historical academic and financial data is preserved.

# 6. Current Fee Structure

ADMISSION / FIRST TERM
Nursery: Boys ₦102,000 | Girls ₦107,500
Primary: Boys ₦110,000 | Girls ₦115,500
Second Term: Nursery ₦49,000 | Primary ₦49,000
Third Term: Nursery ₦49,000 | Primary ₦49,000
TAHFEEZ: Admission/First Term ₦18,000 | Second ₦8,000 | Third ₦8,000
ADMISSION FORM: ₦5,000

Nursery/Primary admission + first term covers initial-term tuition, books and stationeries, cardigan, 2 polo shirts, medical fee, exam fee, 1 set of uniform and uniform hijab for girls.

Tahfeez admission/first term covers initial tuition, 1 set of uniform and books.

Bank details supplied: Swanford Academy, Jaiz Bank, account 0012031162. Manual bank payments must remain distinct from Paystack transactions and support reconciliation.

Fee amounts are initial configuration, not hardcoded application constants. New fee rules apply to future charges; historical invoices remain unchanged.

# 7. Architecture Principles

PostgreSQL is the source of truth.

Role ≠ permission ≠ scope.

Backend/API enforces authorization; UI hiding is not security.

One parent account may link to multiple children.

Parent-student relationships are explicit.

Verified existing parents should be reused rather than duplicated.

Configuration belongs in database records where normal school operations need to change.

Historical academic and financial records are immutable in normal operation.

Dashboards/reports calculate from underlying authoritative records.

Paystack is a gateway, not the financial database.

Design for future gateway replacement without building unnecessary gateways now.

Security, backups and performance are design requirements from day one.

# 8. Technology & Environment

Next.js App Router + React + TypeScript.

Tailwind CSS with lightweight professional UI.

Next.js server/API layer with server-side authorization.

PostgreSQL.

Prisma or equivalent typed ORM with committed migrations.

Zod or equivalent server-side validation.

Secure server-side sessions using HTTP-only cookies.

Secure password hashing such as bcrypt/Argon2.

Email/provider abstraction.

Server-side PDF/report generation where practical.

Lightweight charts only where useful.

Vercel may be used for staging; Hostinger VPS is intended production.

Production: Docker + Nginx/reverse proxy + PostgreSQL + HTTPS + secrets + backups + monitoring.

# 9. Environment Separation

Local: development database and test credentials.

Staging: internet-accessible test deployment, staging database and Paystack test credentials.

Production: Hostinger VPS, production database and production credentials.

Never put secrets in source control.

Never use production Paystack credentials for ordinary testing.

Keep local, staging and production environment variables separate.

Staging data is never assumed to be production data.

# 10. Recommended Project Structure

/
├── src/app/        public, auth, super-admin, admin, accountant, teacher, parent, api
├── components/     reusable UI
├── lib/             auth, permissions, finance, payments, notifications, audit, validation
├── prisma/          schema, migrations, seed
├── public/
├── tests/           unit, integration, e2e
├── docs/
└── deployment/

Exact names may differ, but domain separation must remain. Avoid a giant global React Context and giant mixed-purpose service files.

# 11. Logical Database Model

users — identity, login, status, verification/activation.

roles, permissions, user-role assignments.

scope assignments — programme/class/subject or other operational scope.

parent/guardian profiles.

guardian_student_relationships — explicit relationship and status.

student profiles and lifecycle status.

programmes and school_classes.

subjects.

academic_sessions and terms.

enrollments/class-history — preserve historical placement.

applications/admissions — application lifecycle and approval.

attendance_records.

assessment configuration and grade/result records.

result/report metadata.

fee_structures and fee_items — configurable, effective by session/term and conditions such as programme/gender.

invoices/invoice_items — issued financial obligations.

payments — school financial records supporting partial/full payment.

payment_transactions — provider-specific records.

payment_webhook_events — idempotency/event history.

receipts.

expenses/expense_categories.

refunds/adjustments where policy permits.

settlements/reconciliation records as needed.

notifications/deliveries and announcements/messages.

audit_logs.

school configuration/settings.

persistent sessions/password-reset/security records.

# 12. Parent & Multi-Child Rules

One parent account can link to many children.

Do not create duplicate parents solely because a new application arrives.

Use stable internal IDs; email is a matching signal, not the internal identity.

Verify email ownership before activation where required.

If an existing verified parent applies for another child, reuse the parent and create the new relationship after appropriate review.

Conflicting identity data must trigger review, not blind merging.

Support Father, Mother, Guardian and future relationship types.

Super Admin can repair relationships, change relationship type, activate/deactivate access and reset credentials.

Parent scope is only linked children.

Parent child selection controls fees, attendance, assessment, results/PDFs and relevant communications.

# 13. Roles, Permissions & Scope

SUPER_ADMIN — broad operational administration and governance, with protected high-risk security/infrastructure actions.

ADMIN — school administration and admissions according to permissions.

ACCOUNTANT — fees, payments, receipts, expenses and finance reporting.

TEACHER — attendance/academic functions within assigned scope.

PARENT — only linked children and permitted information.

A role says who the user is; permissions say what they can do; scope says which records they can access. All three must be enforced server-side.

# 14. Security Requirements

Never hardcode secrets, API keys or reset tokens.

Use environment/secret storage.

Persist sessions, reset tokens and security state; no production in-memory fallback.

Use secure HTTP-only cookies and HTTPS.

Validate every server input.

Authorize every protected API operation server-side.

Add network-level rate limiting to sensitive endpoints plus account lockout.

Use payment/webhook idempotency.

Audit roles, permissions, relationship repairs, financial corrections, configuration and account status changes.

Do not expose secrets or unnecessary personal data.

Protect against broken access control, injection, session abuse, CSRF where applicable and insecure direct object access.

Back up databases and periodically test restoration.

# 15. Finance Architecture

Fee Structure → Invoice/Charge → Payment → Receipt
                         ↘ Gateway Transaction → Webhook → Settlement/Reconciliation

Support full and partial payments.

Outstanding balances derive from valid financial records.

Frontend success is never proof of payment.

Verify payments server-side.

Repeated webhooks/requests must not duplicate payments.

Gateway references remain separate from school invoice/payment IDs.

Historical invoices/receipts do not change when fee configuration changes.

Use controlled adjustments/reversals rather than destructive financial edits.

Reports derive from authoritative records.

# 16. Paystack

Use Paystack test mode in staging and production credentials only in production.

Create a payment-provider abstraction; Paystack is one implementation.

Securely initialize and verify transactions server-side.

Process webhooks with authenticity verification and idempotency.

Store gateway references/status separately from school financial records.

Support reconciliation between invoice, school payment, gateway transaction and settlement.

Do not hardcode a settlement bank or assume instant bank settlement.

Gateway charges are not the same as the school's invoice amount.

# 17. Admission Workflow

Public website → Application → Validate → Admission-form payment
→ Email ownership verification where required → Admin review
→ Approve/Reject → If approved: admit student + link/create parent
→ Parent activation/notification → School-fee invoice/payment

Admission form: ₦5,000.

No document upload in V1.

Application selects relevant programme/class.

Application and admission statuses are explicit and auditable.

Do not send an activation/welcome state that claims success when required email verification has not occurred.

# 18. Dashboard/Data Rules

Production starts at zero.

No fake student/teacher/parent/application/payment/expense/revenue/outstanding counters.

Monthly revenue/expense values come from actual underlying records.

Dashboard values update from database truth; no duplicate manual counters.

Refresh/logout/login must never cause persisted data to disappear.

# 19. Notifications

Use an abstraction for email and optional WhatsApp/SMS providers.

Track provider delivery status/errors where supported.

Provider/API/SMS credit costs are separate from software development charges.

Official school-domain email setup is optional/separate.

Notification delivery is not the source of truth for financial/admission status.

# 20. Mobile-First & UX

Design mobile-first, especially Android phones and small screens.

Admission, login, parent child selection, fee/payment and receipt flows must be simple.

Use comfortable touch targets and keyboard-friendly forms.

Avoid desktop-only wide tables; use responsive cards/scrolling where appropriate.

Test common Android/iPhone screen sizes and browsers.

Keep animation restrained and professional.

Optimize images, bundles, queries and API calls for mobile bandwidth and KVM1 resources.

Preserve approved school branding; ELMUAZ blue/orange where developer branding is required.

# 21. Performance / KVM1

Minimize polling and unnecessary API calls.

Avoid huge global client state.

Paginate/filter large lists.

Index important database query paths.

Avoid duplicated data copies.

Optimize images and PDFs.

Do not cache sensitive/financial data in a way that creates stale results.

Monitor CPU, RAM, disk and database health.

Design for later VPS upgrade without architectural rewrite.

Keep Swanford and Markazu isolated in separate databases/configuration/containers.

# 22. Deployment

Internet → Nginx/HTTPS → Swanford application → PostgreSQL
Separate Swanford and Markazu application/database/configuration boundaries.

Use Docker and repeatable deployment configuration.

Restrict database exposure.

Use firewall/security hardening.

Use HTTPS.

Automate backups where possible and test restoration.

Keep production secrets outside Git.

Production deployment must be documented and repeatable.

# 23. Testing & Acceptance

Unit tests for calculations/business rules.

Integration tests for APIs/database.

End-to-end critical journeys.

Authorization/security tests including direct API access.

Paystack test-mode transactions and webhook retries.

Responsive/mobile testing.

Failure tests: refresh during payment, network loss, duplicate webhook, invalid input, expired session, unauthorized API request.

Regression testing after shared schema/API changes.

Final user acceptance testing by realistic school users.

New parent application.

₦5,000 application fee.

Email verification.

Admin approval.

Parent account creation.

Existing parent adds second/third child without duplicate parent.

Parent sees correct children.

Teacher sees only assigned scope.

Accountant records correct finance.

Full payment closes invoice.

Partial payment leaves correct balance.

Duplicate webhook does not duplicate payment.

Clean production dashboard shows zeros.

Financial records update dashboard totals.

Fee change does not alter historical invoice.

Deactivated user cannot log in.

Unauthorized API request is rejected.

Sensitive changes are audited.

System works on small mobile screens.

Backup can be restored.

# 24. Antigravity Rules

READ THIS DOCUMENT COMPLETELY BEFORE CODING.

Work stage-by-stage, not with one giant implementation.

Before a major change, state the affected modules, database/API implications and tests.

Inspect all usages before changing shared models/services.

Never replace database persistence with browser memory or temporary arrays.

Never hardcode configurable school business rules.

Never seed fake data into production.

Never weaken authorization for convenience.

Never delete historical financial/academic data as a shortcut.

Avoid unnecessary dependencies and animations.

Do not refactor unrelated modules without a documented reason.

Keep migrations and tests with the code.

If a requirement is ambiguous, flag it rather than inventing a rule.

A feature is not complete merely because it compiles.

# 25. Implementation Stages

Foundation/repository/environment.

Database schema, migrations and seed strategy.

Authentication/session/account lifecycle.

Roles, permissions and scopes.

School configuration and academic periods.

Students, parents/guardians, teachers and relationships.

Admission/application workflow.

Finance engine.

Paystack test integration.

Notifications.

Teacher and parent portals.

Admin/Super Admin dashboards.

Public website/mobile admission.

Reports/PDFs.

Security, performance and audit hardening.

Vercel staging.

Full acceptance/regression testing.

Hostinger production deployment.

Production smoke test, backup verification and handover.

# 26. Change Control

Requirements should be confirmed before development of the affected feature. Later additions, removals, redesigns, new reports, integrations, payment-provider changes or substantial workflow changes must be assessed before implementation and may require additional development effort.

Record requested change.

Identify affected modules/database/API/security/reporting.

Assess impact before coding.

Obtain approval for scope/charge changes where applicable.

Update this specification/change log for material approved architecture changes.

# 27. Definition of Done

Requirement works as specified.

Data persists correctly.

Server-side authorization is verified.

Mobile layout is verified.

Relevant tests pass.

Failure paths are considered.

Audit behavior works where required.

Dashboard/report numbers reconcile to source records.

Documentation is updated.

No known critical security issue remains.

Staging has been tested before production.

# 28. Final Instruction to Antigravity

Do not treat this as a request to immediately generate the entire application. First read the specification and inspect the repository. Then produce an implementation-readiness report containing: current project state, missing foundations, proposed Stage 1 work, dependencies, risks and tests. Do not make broad architectural/database changes until the next explicit implementation instruction. The objective is a secure, maintainable, database-driven school system that can operate for years, preserve history, support multiple children per parent, handle real payments safely, and work well on mobile.